SageReasoning — Consolidated To-Do List

(Updated April 2026)

# Key Decisions Made

| # | Decision | Rationale | Date |
| --- | --- | --- | --- |
| 1 | sage-reason is a universal reasoning engine, not standalone tools | Core triad (Control Filter + Passion Diagnosis + Oikeiosis) covers 67% of skill needs | Mar 2026 |
| 2 | Three-tier architecture: Engine → Skills → Wrappers | Tier 1 infrastructure, Tier 2 marketplace skills, Tier 3 open-source wrappers | Mar 2026 |
| 3 | Qualitative proximity scale, not numeric 0-100 (R6c) | V3 data mandates qualitative levels: reflexive → habitual → deliberate → principled → sage-like | Mar 2026 |
| 4 | Skills are context templates over sage-reason, not independent engines | Reduces dev effort from ~6hrs to ~2hrs per skill | Mar 2026 |
| 5 | Response envelope on all endpoints | Standardised metadata: latency, cost, composability, usage triggers | Mar 2026 |
| 6 | Free tier = full output, paid tier = volume (R5) | No capability gating — distinction is 100 calls/month free vs paid volume | Mar 2026 |
| 7 | Unified /api/execute router for agents | Single entry point, agents don't need to know individual endpoints | Mar 2026 |
| 8 | Skill registry as single source of truth | Centralized catalogue drives /api/skills, /api/execute, and OpenAPI spec | Mar 2026 |
| 9 | Engine-level customers: 8 compliant, 2 shelved | Hiring (R2) and Therapy (R1) shelved; conditional mitigations on Education and Compliance | Mar 2026 |
| 10 | R13 — Embedding Platform Obligations added | Platforms embedding sage-reason must comply with R1, R2, R3, R9 | Apr 2026 |
| 11 | LICENSE updated for engine-level competing service definition | Covers API services returning structured Stoic reasoning evaluation | Apr 2026 |
| 12 | Policy documents (Terms, Privacy) updated for engine + embedding | New Terms §10 (Embedding Platforms), Privacy table rows for engine/embedding data | Apr 2026 |
| 13 | Stop before MCP live registration until Stripe established | Commercial infrastructure needed before public listing | Apr 2026 |

# Phase 1 — Foundation & Policy (Weeks 1-2)

Status column uses: ✅ DONE, 🔄 IN PROGRESS, ⬜ TODO

| Task | Est. Hours | Priority | Status |
| --- | --- | --- | --- |
| 1.1 | Stoic Brain data files (JSON) | 40 | CRITICAL | ✅ DONE |
| 1.2 | V3 controlled glossary (67 terms) | 8 | HIGH | ✅ DONE |
| 1.3 | manifest.md rules R1-R12 | 4 | CRITICAL | ✅ DONE |
| 1.4 | LICENSE (proprietary licence) | 2 | HIGH | ✅ DONE |
| 1.5 | AGENTS.md (agent-facing docs) | 4 | HIGH | ✅ DONE |
| 1.6 | Website foundation (Next.js, Tailwind, Supabase auth) | 16 | CRITICAL | ✅ DONE |
| 1.7 | Lawyer review — Terms, Privacy, R13 embedding, LICENSE engine definition, 2 shelved + 2 conditional use cases | 0 (external) | HIGH | ⬜ TODO — Deferred to pre-revenue |
| 1.8 | R13 added to manifest.md (Embedding Platform Obligations) | 0.5 | HIGH | ✅ DONE |
| 1.9 | LICENSE competing service definition updated for engine-level | 0.5 | HIGH | ✅ DONE |
| 1.10 | Terms of Service updated — engine refs, embedding §10, acceptable use additions | 2 | HIGH | ✅ DONE |
| 1.11 | Privacy Policy updated — engine API data + embedding platform data rows | 1 | HIGH | ✅ DONE |

# Phase 2 — API Foundation & Developer Experience (Weeks 3-4)

| Task | Est. Hours | Priority | Status |
| --- | --- | --- | --- |
| 2.1 | POST /api/reason (sage-reason engine — 3 depths) | 12 | CRITICAL | ✅ DONE |
| 2.2 | Response metadata envelope (shared lib) | 4 | HIGH | ✅ DONE |
| 2.3 | Retrofit envelope to all existing endpoints (9 routes) | 3 | MEDIUM | ✅ DONE |
| 2.4 | Composability metadata (next_steps, chain_start) | 2 | HIGH | ✅ DONE |
| 2.5 | GET /api/evaluate (free demo, no auth) | 2 | HIGH | ✅ DONE |
| 2.6 | OpenAPI 3.1.0 spec (public/openapi.yaml) | 4 | HIGH | ✅ DONE |
| 2.7 | GET /api/skills (skill catalogue) | 2 | HIGH | ✅ DONE |
| 2.8 | GET /api/skills/{id} (skill contract with example I/O) | 2 | HIGH | ✅ DONE |
| 2.9 | Skill registry (centralized source of truth) | 4 | HIGH | ✅ DONE |
| 2.10 | Usage triggers in envelope (pre-limit 80%, at-limit 100%) | 1 | MEDIUM | ✅ DONE |
| 2.11 | Cost estimation in envelope | 1 | MEDIUM | ✅ DONE |
| 2.12 | POST /api/execute (unified skill router) | 3 | HIGH | ✅ DONE |

# Phase 3 — Sage Wrapper Framework (Weeks 5-6)

| Task | Est. Hours | Priority | Status |
| --- | --- | --- | --- |
| 3.1 | POST /api/guardrail — sage-guard pre-action checkpoint | 4 | HIGH | ✅ DONE (built in Phase 1) |
| 3.2 | POST /api/score-iterate — sage-iterate post-score refinement | 4 | HIGH | ⬜ TODO |
| 3.3 | Wrapper SKILL.md template (open-source checkpoint pattern) | 3 | HIGH | ⬜ TODO |
| 3.4 | Example wrapper: sage-wrapped-code-review | 4 | MEDIUM | ⬜ TODO |
| 3.5 | Wrapper documentation in AGENTS.md | 2 | MEDIUM | ⬜ TODO |
| 3.6 | Verify wrapper consumes 2-3 API calls per R5 | 1 | HIGH | ⬜ TODO |

# Phase 4A — Context Templates (Marketplace Skills) (Weeks 7-8)

Note: Skills are context templates over sage-reason, not independent engines. ~2 hrs each.

| Task | Est. Hours | Priority | Status |
| --- | --- | --- | --- |
| 4A.1 | sage-premortem (decision pre-analysis) | 2 | HIGH | ⬜ TODO |
| 4A.2 | sage-negotiate (negotiation reasoning) | 2 | HIGH | ⬜ TODO |
| 4A.3 | sage-invest (investment reasoning) | 2 | MEDIUM | ⬜ TODO |
| 4A.4 | sage-hire — SHELVED (R2 violation) | 0 | N/A | 🚫 SHELVED |
| 4A.5 | sage-pivot (strategic pivot analysis) | 2 | MEDIUM | ⬜ TODO |
| 4A.6 | sage-retro (retrospective reasoning) | 2 | MEDIUM | ⬜ TODO |
| 4A.7 | sage-align (team alignment) | 2 | MEDIUM | ⬜ TODO |
| 4A.8 | sage-prioritise (priority reasoning) | 2 | MEDIUM | ⬜ TODO |
| 4A.9 | sage-resolve (conflict resolution) | 2 | MEDIUM | ⬜ TODO |
| 4A.10 | sage-identity (identity/values reasoning) | 2 | MEDIUM | ⬜ TODO |
| 4A.11 | sage-coach (coaching reasoning) | 2 | MEDIUM | ⬜ TODO |
| 4A.12 | sage-govern (governance reasoning) | 2 | MEDIUM | ⬜ TODO |
| 4A.13 | sage-clinical — SHELVED (R1 violation) | 0 | N/A | 🚫 SHELVED |
| 4A.14 | sage-compliance (compliance reasoning — conditional, needs R1/R9 disclaimers) | 2 | MEDIUM | ⬜ TODO |
| 4A.15 | sage-moderate (content moderation reasoning) | 2 | MEDIUM | ⬜ TODO |
| 4A.16 | sage-educate (educational reasoning — conditional, needs age-appropriate framing) | 2 | MEDIUM | ⬜ TODO |

# Phase 5 — Marketplace (Weeks 9-10)

| Task | Est. Hours | Priority | Status |
| --- | --- | --- | --- |
| 5.1 | Marketplace page UI (browse, preview, acquire skills) | 8 | HIGH | ⬜ TODO |
| 5.2 | GET /api/marketplace (agent-facing skill discovery) | 4 | HIGH | ⬜ TODO |
| 5.3 | POST /api/marketplace/acquire (skill acquisition) | 4 | HIGH | ⬜ TODO |
| 5.4 | Marketplace data in Privacy Policy (already added) | 0 | MEDIUM | ✅ DONE |
| 5.5 | Marketplace terms in Terms of Service (already added) | 0 | MEDIUM | ✅ DONE |

# Phase 6 — Commercial Infrastructure (Weeks 11-12)

| Task | Est. Hours | Priority | Status |
| --- | --- | --- | --- |
| 6.1 | Stripe integration (subscription billing) | 8 | CRITICAL | ⬜ TODO |
| 6.2 | API key management (generation, rotation, revocation) | 6 | CRITICAL | ⬜ TODO |
| 6.3 | Usage tracking and billing dashboard | 6 | HIGH | ⬜ TODO |
| 6.4 | Rate limiting enforcement (free tier 100/month) | 4 | HIGH | ⬜ TODO |
| 6.5 | MCP server registration — BLOCKED until Stripe is live | 4 | HIGH | ⛔ BLOCKED |

# Phase 7 — Positioning & Go-to-Market (Weeks 13-14)

| Task | Est. Hours | Priority | Status |
| --- | --- | --- | --- |
| 7.1 | Developer landing page (API docs, getting started) | 6 | HIGH | ⬜ TODO |
| 7.2 | Engine use case marketing (8 compliant verticals) | 4 | MEDIUM | ⬜ TODO |
| 7.3 | Embedding platform partner outreach materials | 3 | MEDIUM | ⬜ TODO |
| 7.4 | Community/journal curriculum launch content | 4 | MEDIUM | ⬜ TODO |
| 7.5 | SEO and content strategy for stoic reasoning niche | 3 | MEDIUM | ⬜ TODO |

# Shelved Items (Require Rule Changes or External Review)

| Item | Reason | Rule | Resolution Path |
| --- | --- | --- | --- |
| sage-hire skill | Employment evaluation prohibited | R2 | Would require R2 amendment — not planned |
| sage-clinical skill | Therapeutic implication prohibited | R1 | Would require R1 amendment — not planned |
| Hiring platform embedding | R2 applies to embedding platforms via R13 | R2, R13 | Cannot embed sage-reason in HR tools |
| Therapy platform embedding | R1 applies to embedding platforms via R13 | R1, R13 | Cannot embed sage-reason in therapy tools |