SageReasoning Consolidated To-Do List

Derived from: Strategic Feedback Analysis + Developer Outcome Brainstorm + Sage Skill Wrapper Brainstorm + Original Skills & Marketplace Brainstorm + Policy Amendments + Compliance Amendment + Universal Reasoning Layer Brainstorm (#5)

Updated: 1 April 2026  |  Phase 0 + Phase 1: COMPLETE  |  Phase 2 restructured: sage-reason is foundational  |  Phase 4A: context templates (not independent skills)

# Phase 0: Critical Fixes — COMPLETED

All V1 remnants and conflicts resolved.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 0.1 | Fix Privacy Policy Section 5: V1 scoring language replaced with V3 qualitative proximity | DONE | 1 hr | Policy Review | COMPLETE |
| 0.2 | Fix LICENSE file: V1 file names replaced with V3 file names | DONE | 1 hr | Policy Review | COMPLETE |
| 0.3 | Fix security.ts: Free tier changed to 100/month, daily cap removed | DONE | 2 hrs | Policy Review | COMPLETE |
| 0.4 | Update standard disclaimer everywhere to: Ancient reasoning, modern application... | DONE | 2 hrs | Brainstorm | COMPLETE |
| 0.5 | Rewrite AGENTS.md from V1 to V3 language | DONE | 3 hrs | SFA Phase A | COMPLETE |

# Phase 1: Policy, Legal & Manifest Updates — COMPLETED

All policy documents updated. Lawyer review deferred (task 1.7 remains).

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Added Terms of Service sections: Marketplace Terms, Sage Skill Wrappers, Free Tier | DONE | 4 hrs | Policy Amend | COMPLETE |
| 1.2 | Amended Terms Section 6 (IP): Original skills, wrapper IP distinction, sage- branding | DONE | 2 hrs | Policy Amend | COMPLETE |
| 1.3 | Added Privacy Policy sections: Marketplace Data, Wrapper Data, Data Retention expansion | DONE | 3 hrs | Policy Amend | COMPLETE |
| 1.4 | Amended LICENSE: Expanded Competing Service + Wrapper/Original IP definitions | DONE | 2 hrs | Policy Amend | COMPLETE |
| 1.5 | Added Manifest rules R10 (Marketplace), R11 (Wrapper Distribution), R12 (Original Skill Dev) | DONE | 3 hrs | Policy Amend | COMPLETE |
| 1.6 | Amended Manifest R5: Updated to 100 calls/month model | DONE | 30 min | Policy Amend | COMPLETE |
| 1.7 | Send all amendments to Australian lawyer for review | HIGH | N/A | Policy Amend | N/A — external. Include 3 non-compliant skills + 4 edge cases. |

# Phase 2: API Foundation & Developer Experience

sage-reason (task 2.1) is the foundational infrastructure. Build it first — all subsequent skills, wrappers, and marketplace features call sage-reason internally. The depth parameter (quick/standard/deep) replaces the former standalone depth endpoint (old 2.12).

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Build sage-reason endpoint (POST /api/reason): Core triad (Control Filter + Passion Diagnosis + Oikeiosis) with depth parameter (quick=3 mechanisms, standard=5, deep=all 6). This is the universal reasoning layer that all original skills and wrappers call internally. | HIGH | 12 hrs | Brainstorm #5 | Use on every subsequent task as the first product test |
| 2.2 | Add response metadata envelope to all API responses: { result, meta: { cost_usd, latency_ms, model_used, is_deterministic } } | HIGH | 4 hrs | SFA Phase A | sage-review on API design |
| 2.3 | Rewrite all endpoint descriptions to outcome-first format (Outcome / Cost + Speed / Chains To) | HIGH | 3 hrs | DOB Amend 1-2 | sage-brand on descriptions |
| 2.4 | Add composability metadata to endpoint responses (next_steps, recommended_action, chain start payloads) | HIGH | 6 hrs | SFA 1B | sage-architect on chain design |
| 2.5 | Build POST /evaluate endpoint (no-auth test endpoint for instant demo) | HIGH | 4 hrs | SFA Phase A | sage-review on endpoint |
| 2.6 | Publish OpenAPI spec at /openapi.yaml (include sage-reason with depth parameter) | HIGH | 3 hrs | SFA Phase A | sage-review on spec completeness |
| 2.7 | Build GET /skills endpoint (list all capabilities as skill contracts) | HIGH | 4 hrs | SFA Phase B | sage-architect on schema |
| 2.8 | Build GET /skills/{id} endpoint (full contract with example_input/output) | MEDIUM | 3 hrs | SFA Phase B | sage-review on contract |
| 2.9 | Implement sage- prefix naming in skill registry | HIGH | 2 hrs | DOB Amend 4 | Verify names in GET /skills |
| 2.10 | Implement pre-limit trigger (80/100): value_summary + usage stats in response metadata | MEDIUM | 3 hrs | Brainstorm | sage-review on trigger logic |
| 2.11 | Implement at-limit trigger (100/100): value_summary + usage stats + upgrade path | MEDIUM | 2 hrs | Brainstorm | sage-review on trigger logic |
| 2.12 | Build POST /execute endpoint (unified skill execution router — routes to sage-reason internally) | MEDIUM | 4 hrs | SFA Phase B | sage-architect on routing |

# Phase 3: Sage Skill Wrappers

Build the wrapper framework and first wrapped skills. Wrappers call sage-reason internally: sage-guard uses sage-reason quick depth, sage-score uses sage-reason standard depth. Free wrapper code + paid sage-reason API calls.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Build sage wrapper framework: BEFORE (sage-guard via sage-reason quick) / EXECUTE (passthrough) / AFTER (sage-score via sage-reason standard) / optional ITERATE. All wrapper API calls route through sage-reason. | HIGH | 6 hrs | Wrapper + B#5 | Use framework to test itself |
| 3.2 | Build sage-review (code-review wrapper) | HIGH | 3 hrs | Wrapper | Use on all code PRs going forward |
| 3.3 | Build sage-architect (system-design/architecture wrapper) | HIGH | 3 hrs | Wrapper | Use when designing new endpoints |
| 3.4 | Build sage-draft (content-creation wrapper) | MEDIUM | 3 hrs | Wrapper | Use when writing site copy |
| 3.5 | Build sage-brand (brand-review wrapper) | MEDIUM | 2 hrs | Wrapper | Use on all branding decisions |
| 3.6 | Build sage-campaign (campaign-plan wrapper) | LOW | 2 hrs | Wrapper | Use when planning launches |
| 3.7 | Build sage-compete (competitive-brief wrapper) | LOW | 2 hrs | Wrapper | Use on competitive analysis |
| 3.8 | Build sage-deploy (deploy-checklist wrapper) | MEDIUM | 2 hrs | Wrapper | Use before every deployment |
| 3.9 | Build sage-validate (data analysis wrapper) | LOW | 2 hrs | Wrapper | Use on business plan analysis |
| 3.10 | Publish wrapper code to MCP registry (Claude skills) | HIGH | 4 hrs | Wrapper | Test discovery and installation |

# Phase 4A: Original Sage Skills — Context Templates (9 skills)

These skills are now context templates layered on sage-reason, not independent scoring engines. Each template adds domain-specific context (prompts, examples, framing) and calls sage-reason at the appropriate depth. Development effort reduced from ~6 hrs to ~2 hrs per skill.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Build sage-premortem context template: Decision failure pre-mortem. Domain context layered on sage-reason standard depth (Passion Dx + Control Filter + Oikeiosis + Value + Action). | HIGH | 2 hrs | Original + B#5 | Use on business plan decisions |
| 4.2 | Build sage-pivot context template: Strategic pivot evaluator. Domain context layered on sage-reason deep depth (all 6 mechanisms). | HIGH | 3 hrs | Original + B#5 | Use on strategic direction decisions |
| 4.3 | Build sage-retro context template: Team retrospective reasoning review. Domain context layered on sage-reason standard depth. | MEDIUM | 2 hrs | Original + B#5 | Use after each phase completion |
| 4.4 | Build sage-align context template: Stakeholder alignment via oikeiosis obligation mapping. Domain context layered on sage-reason standard depth. | MEDIUM | 2 hrs | Original + B#5 | Use on investor/user alignment |
| 4.5 | Build sage-prioritise context template: Priority recalibration — goods vs preferred indifferents. Domain context layered on sage-reason standard depth. | HIGH | 2 hrs | Original + B#5 | Use on this to-do list itself |
| 4.6 | Build sage-identity context template: Consistent AI agent reasoning profile. Domain context layered on sage-reason deep depth (all 6 mechanisms). | HIGH | 3 hrs | Original + B#5 | Define SageReasoning agent identity |
| 4.7 | Build sage-govern context template: Agent governance framework. Domain context layered on sage-reason standard depth. | MEDIUM | 2 hrs | Original + B#5 | Define governance for our agents |
| 4.8 | Build sage-moderate context template: Content moderation reasoning evaluation. Domain context layered on sage-reason standard depth. | LOW | 2 hrs | Original + B#5 | Market validation |
| 4.9 | Build sage-educate context template: Curriculum reasoning evaluation. Domain context layered on sage-reason standard depth. | LOW | 2 hrs | Original + B#5 | Market validation |

# Phase 4B: Original Sage Skills — Edge Cases (4 skills)

These skills have manifest tensions. Each needs a specific fix before context template development can proceed. Effort estimates reduced to context template level (~2 hrs) once unblocked.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 4.10 | Build sage-negotiate: Reword description first — remove 'could derail the deal' (R9 outcome prediction). Then build context template. (Passion Dx + Oikeiosis + Value) | FLAGGED | 2 hrs | Original + B#5 | Reword, then use on vendor negotiations |
| 4.11 | Build sage-invest: BLOCKED until lawyer confirms no AFSL trigger. Context template for investment reasoning (Passion Dx + Value + Control) | BLOCKED | 2 hrs | Original + B#5 | Awaiting legal review |
| 4.12 | Build sage-coach: Rename to sage-track or add agent-only enforcement. R1 name ambiguity. Context template. (Iterative Refinement + Passion Dx) | FLAGGED | 2 hrs | Original + B#5 | Rename decision needed, then build |
| 4.13 | Build sage-compliance: BLOCKED until lawyer reviews R3 contradiction. Context template. (Passion Dx + Oikeiosis + Action) | BLOCKED | 2 hrs | Original + B#5 | Awaiting legal review |

# Phase 4C: Original Sage Skills — Non-Compliant / Pending Redesign (3 skills)

These skills violate manifest rules as currently described. Cannot be built until fundamentally redesigned and reviewed by the Australian lawyer. Will be built as context templates once cleared.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 4.14 | sage-clinical: FAILS R1 — 'Clinical decision support' implies clinical services. Redesign path: rename to sage-evidence, remove clinical framing, build as context template. | BLOCKED | TBD | Compliance | Requires redesign + legal review |
| 4.15 | sage-hire: FAILS R2 — 'Any HR assessment purpose' covers hiring process audits. Redesign path: rename to sage-process, generalise beyond HR, build as context template. | BLOCKED | TBD | Compliance | Requires redesign + legal review |
| 4.16 | sage-resolve: FAILS R1 — 'Couples' audience implies counseling. Redesign path: remove couples, restrict to professional contexts, build as context template. | BLOCKED | TBD | Compliance | Requires redesign + legal review |

# Phase 5: Marketplace

Human-facing marketplace page and agent-facing marketplace API. Skills listed are context templates backed by sage-reason.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 5.1 | Build human-facing marketplace page (sagereasoning.com/marketplace): skill cards with outcome, cost, mechanisms, preview, install | HIGH | 8 hrs | Original/Mkt | sage-architect on page design |
| 5.2 | Build GET /marketplace API endpoint (agent-facing skill catalogue) | HIGH | 4 hrs | Original/Mkt | sage-review on API contract |
| 5.3 | Build GET /marketplace/{id} endpoint (individual skill detail) | MEDIUM | 3 hrs | Original/Mkt | sage-review on response |
| 5.4 | Build POST /marketplace/{id}/preview endpoint (free preview invocation) | MEDIUM | 4 hrs | Original/Mkt | sage-review on preview logic |
| 5.5 | Build POST /marketplace/{id}/acquire endpoint (skill acquisition) | HIGH | 4 hrs | Original/Mkt | sage-review on acquisition flow |
| 5.6 | Implement contextual discovery trigger: suggest skill when agent about to make decision | MEDIUM | 4 hrs | Original/Mkt | sage-architect on trigger design |
| 5.7 | Implement post-wrapper upsell trigger: recommend original skill when wrapper detects passion | MEDIUM | 4 hrs | Original/Mkt | sage-architect on upsell logic |
| 5.8 | Implement usage-based recommendation: suggest skill addressing recurring usage patterns | LOW | 4 hrs | Original/Mkt | sage-review on recommendation |

# Phase 6: Commercial Infrastructure

Billing, developer portal, monitoring. sage-reason calls are the billable unit across all tiers.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Convert /api/admin/api-keys to self-service developer portal (signup, instant API key, 100 free calls) | HIGH | 8 hrs | SFA Phase A | sage-architect on portal design |
| 6.2 | Build Stripe integration for usage-based billing | HIGH | 8 hrs | SFA Phase D | sage-review on billing logic |
| 6.3 | Implement per-call cost tracking in response metadata | MEDIUM | 3 hrs | SFA Phase C | Verify against rate card |
| 6.4 | Build budget caps per API key | MEDIUM | 4 hrs | SFA Phase D | sage-review on cap logic |
| 6.5 | Build GET /usage-report endpoint (total calls, cost, proximity improvement, ROI) | MEDIUM | 4 hrs | SFA Phase C | sage-review on report design |
| 6.6 | Build developer-facing dashboard (/admin/developer-dashboard) | LOW | 8 hrs | SFA Phase C | sage-architect on dashboard |
| 6.7 | Expose deterministic tools as zero-cost reference data endpoint (/api/tools/deterministic) | LOW | 4 hrs | SFA 1C | sage-review on tool exposure |
| 6.8 | Build homepage live demo (Score an action now, no signup required) | HIGH | 6 hrs | SFA Phase D | sage-architect on demo UX |

# Phase 7: Positioning & Content

Website copy, documentation, marketing materials. sage-reason is the headline product; skills and wrappers are applications of sage-reason.

| ID | Task | Priority | Effort | Source | Sage Test Opportunity |
| --- | --- | --- | --- | --- | --- |
| 7.1 | Update homepage headline: Lead with sage-reason — 'One API call. Any decision. Stoic reasoning applied.' Position sage-reason as the infrastructure, skills as the applications. | HIGH | 2 hrs | SFA 2F + B#5 | sage-brand on headline |
| 7.2 | Update API docs intro: sage-reason as universal reasoning layer. Skills are domain-specific applications of sage-reason. Wrappers embed sage-reason as checkpoints. | HIGH | 2 hrs | SFA 2F + B#5 | sage-brand on intro text |
| 7.3 | Update pricing page: sage-reason calls are the unit of billing. Skills and wrappers consume sage-reason calls. | MEDIUM | 2 hrs | SFA 2F + B#5 | sage-brand on pricing copy |
| 7.4 | Create plain-English skill catalogue for marketplace (no Greek terms per R8c) | MEDIUM | 3 hrs | SFA 2B | sage-brand on catalogue |
| 7.5 | Create Postman collection from OpenAPI spec (include sage-reason examples) | LOW | 2 hrs | SFA Phase C | Test all endpoints |
| 7.6 | Create example scripts (Python/JS): sage-reason direct call, skill call, wrapper integration | LOW | 4 hrs | SFA Phase C + B#5 | sage-review on examples |
| 7.7 | Build workflow suggestion and execution endpoints (POST /suggest-workflow, POST /execute-workflow) | LOW | 8 hrs | SFA Phase D | sage-architect on workflow |

# Reference: Key Strategic Decisions

These decisions were made during brainstorming and apply to all phases:

| Decision | Choice |
| --- | --- |
| Architecture model | Three-tier: sage-reason (infrastructure) → original skills (domain context templates on sage-reason) → sage wrappers (sage-reason embedded as checkpoints). All tiers call sage-reason internally. |
| sage-reason endpoint | POST /api/reason with depth parameter: quick (core triad, 3 mechanisms), standard (5 mechanisms), deep (all 6). This is the universal entry point. |
| Core triad | Control Filter + Passion Diagnosis + Oikeiosis. Appears in 67% of all compliant skills. Forms the foundation of sage-reason quick depth. |
| Distribution channel | MCP registry only (Claude skills). No OpenAI GPTs or standalone packages. |
| Wrapper configurability | Default stoic-brain only. No developer-provided manifests. Wrappers call sage-reason internally. |
| Composability model | Standalone wrappers only. No multi-skill workflows with checkpoints. |
| Free tier | 100 calls/month, rate-limited. No daily cap. Skills and wrappers consume sage-reason calls against the same allowance. |
| Standard disclaimer | Ancient reasoning, modern application. Does not consider legal, medical, financial, or personal obligations. |
| Recommendation triggers | Pre-limit (80/100) with value_summary. At-limit (100/100) with value_summary + upgrade path. |
| Naming convention | sage- prefix on skill names. API paths remain unchanged (/api/score). sage-reason at /api/reason. |
| Product testing | Use sage-wrapped and sage-original skills during implementation. |
| Marketplace launch | 9 compliant skills at launch. 4 edge cases after fixes. 3 non-compliant require redesign + legal. |
| Dev effort reduction | sage-reason reduces Phase 4A from ~54 hrs (9 independent skills) to ~20 hrs (9 context templates at ~2 hrs each). Total saving: ~34 hours (63% reduction). |